## Slide 1: Railroad Block Signal
Railroad Block Signal Software Tool
Team Members:
Kenneth Truex
Chad Mason
Zachary McHenry
Christopher Diebold

## Slide 2: Previous Goals
Task | Completion % | Kenneth Truex | Christopher Diebold | Chad Mason | Zachary McHenry | To Do
Create the user forms | 70% |  |  | 70% |  | Implement GE’s UI Template
Finish the algorithms | 100% | 100% |  |  |  | 
Query the database | 100% |  | 100% |  |  | 
Look into multithreading | 85% |  |  | 30% |  | Implement Semaphore
Implement Excel Parser | 100% |  |  |  | 100% | 

## Slide 3: Milestone 3 Accomplishment Summary

## Slide 4: Create the User Forms
Take UI design and alter it to resemble the UI design template provided to us by GE.
Upon initial review, our demo design was a very close match to what GE had in its examples.
We are 70% done with the alterations of the portions that were not a match.

## Slide 5: Finish the Algorithms
Added assert statement to ensure the function will never return a negative value
Ensure that the function returns the correct value to the Track Layout class to be stored in the object

## Slide 6: Query the Database

## Slide 7: Look into Multithreading

## Slide 8: Implement Excel Parser

## Slide 9
Next Milestone

## Slide 10: Milestone 4

## Slide 11: Milestone 4 Role Distribution
Task | Kenneth Truex | Christopher Diebold | Chad Mason | Zachary McHenry

## Slide 12
Any Questions?