Software Development Plan

Prepared for: Dan Ballasty, Principal Engineer

Prepared by: Chad Mason, Chris Diebold, Kenneth Truex, Zach McHenry

February 16, 2014 Version Number: 1

OBJECTIVES

# GUI

- Display a menu of user clickable options

- for each menu option there is a desired keyboard shortcut

- form functionality to take user input and use that input in the calculations of operations discussed in calculation section

- window style of the windows operating system.

# Database

- MySQL database connectivity

- Have an Entity-Relational diagram of database table layout.

- ability to store user input from calculations to be optimized and presented to the user in the form of the desired output file format. (i.e. excel, pdf, etc.)

- Proper connectivity and disconnectvity. (No double connections. Every connection will disconnect before creating a new connection.)

- Will have an admin table storing all accounts to database so as to ensure a smooth transition to a FIT project to a GE project. (meaning you will have all usernames and passwords to database.)

# Calculations

- Safe Braking

- Headway

- Runtime Performance

- Clear Time

- Approach Locking Time

TEAM

| Team Members | Assigned Project Components | Email |
| --- | --- | --- |
| Kenny Truex | Calculation Algorithms | ktruex2012@my.fit.edu |
| Chad Mason | GUI / Testing | masonc2011@my.fit.edu |
| Zach McHenry | GUI | zmchenry2011@my.fit.edu |
| Chris Diebold | Database | cdiebold2012@my.fit.edu |

TOOLS

| Component | Value |
| --- | --- |
| IDE | Visual Studio 2013 |
| Programming Language | C#, .NET 4.5 |
| Database | MYSQL |

METHODOLOGY

• Agile methodology with meetings at least twice a month.  • A revision of this document after every milestone to ensure document accuracy.

MILESTONES

For this project we have 6 milestones. See below for a signature table to be signed on completion of tasks.

- Design Documents

  - Obtain Software Requirements from GE

  - Language and tool selection

  - Creation of sample programs used to evaluate tool stack selected

  - Formal Software Development plan

  - Design of Database Layout and GUI Sketch

  - Have GE sign SDP and Green Light the design

- Database Parsing and User Input

  - Create database schema based on ER diagram

  - Fill database with sample data

  - Be able to parse the data from database and present it to the user 4.	Take in user input and store it in the database

  - Create GUI menu with options to select forms for taking user input

  - Research best output format based on GE requirements

- Calculations

  - Start coding calculations as described in objectives

    - Headway

    - Safe Braking Calculations

  - Optimize code and begin testing

  - Start creating the user manual

  - Store calculations in database.

  - ability to have the user to save data to be edited later.  4.	Milestones 4-6 to be determined in the second semester.

DELIVERABLES

The following items will be handed over to General Electric on a DVD:

- Program executable

- all source code

- All design documents created

- User Manual

- Testing code

SIGNATURE BLOCKS

| Task | Signature | Printed name |
| --- | --- | --- |
| Design Documents |  |  |
| Obtain Software Requirements from GE |  |  |
| Language and tool selection |  |  |
| Creation of sample programs used to evaluate tool stack selected |  |  |
| Formal Software Development plan |  |  |
| Design of Database Layout and GUI Sketch |  |  |
| Have GE sign SDP and Green Light the design |  |  |
| Database Parsing and User Input |  |  |
| Create database schema based on ER diagram |  |  |
| Task | Signature | Printed name |
| Fill database with sample data |  |  |
| Be able to parse the data from database and present it to the user |  |  |
| Take in user input and store it in the database |  |  |
| Create GUI menu with options to select forms for taking user input |  |  |
| Research best output format based on GE requirements |  |  |
| Calculations |  |  |
| Start coding calculations as described in objectives |  |  |
| Headway |  |  |
| Safe Braking Calculations |  |  |
| Optimize code and begin testing |  |  |
| Start creating the user manual |  |  |
| Store calculations in database. |  |  |
| Ability to have the user to save data to be edited later. |  |  |